### **Agenda**

* No meeting tomorrow, pushed back a week
* Sample/testing status

### **Notes**

* Aluminum bar tested
  + 14cm distance between supports
  + ⅜”x ⅜“
* Sample printing updates
  + Test setup 2 pushed back a week
  + Printing about a day behind
  + For T4 infill testing will we be doing tension+compression?
    - Idk
    - Sure
  + Cold weather slowing things down